AGILE INTERNSHIP PROJECT DOCUMENT

AI-Assisted Threat Detection Dashboard

Internship period: 22 June 2026 – 30 August 2026

Methodology: Agile / Sprint-based development

Presentation & Demo: 03 September 2026

# 1. Project Overview

The AI-Assisted Threat Detection Dashboard is a web-based cybersecurity application designed to provide a centralized interface for threat detection, file analysis, security monitoring, analytics, reporting, and cybersecurity assistance. The project combines a Flask web application, machine-learning-based threat prediction, SQLite data storage, visualization, security utilities, and an optional AI-assisted chatbot.

# 2. Internship Objective

• Apply Agile software development practices in a real project environment.

• Develop and integrate a functional cybersecurity dashboard with a visualization-oriented user interface.

• Use machine learning to support threat/file classification and security analysis.

• Build analytics, history, reporting, and security-tool workflows around the detection engine.

• Deploy and validate the application on AWS EC2 using Gunicorn and Nginx.

• Create a reproducible local showcase version so the project can be demonstrated independently of the cloud instance.

• Prepare a polished, responsive application and final presentation/demo.

# 3. Agile Approach

The project follows an iterative Agile approach using short, outcome-focused sprints. Each sprint includes planning, implementation, testing/validation, integration, and review.

• Product Backlog – features, improvements, deployment tasks, documentation, and demo requirements.

• Sprint Planning – select the highest-priority work for the next sprint.

• Development – implement and integrate features incrementally.

• Testing – validate application behavior, authentication, ML prediction, uploads, reports, and deployment.

• Sprint Review – verify completed functionality against project objectives.

• Retrospective – identify issues, lessons learned, and improvements for the next sprint.

# 4. Project Contribution

The project was developed collaboratively. The AWS/cloud and deployment-focused contribution included:

• AWS/EC2 deployment and environment setup.

• Production serving using Gunicorn and Nginx.

• AWS-side application integration and deployment validation.

• Git/GitHub branch and deployment workflow support.

• Application backup and recovery preparation.

• Creation and verification of a portable local Windows showcase copy.

• Testing of authentication, application startup, ML model loading, and major routes.

• Planning and implementation support for responsive/professional dashboard improvements.

# 5. Product Backlog

| Priority | Backlog Item | Description | Status |
| --- | --- | --- | --- |
| P1 | Core Flask dashboard | Central web application and navigation | Done/In progress |
| P1 | User authentication | Signup, login, logout and protected routes | Validated |
| P1 | Threat detection | ML-assisted threat/file analysis workflow | Implemented |
| P1 | Database | SQLite storage for users and scan/history data | Implemented |
| P1 | AWS deployment | EC2 + Gunicorn + Nginx production setup | Implemented |
| P1 | Local showcase | Portable local demonstration copy | Validated |
| P2 | Analytics | Threat statistics, trends and visualization | Implemented / refine |
| P2 | Reports | CSV/PDF export and security reporting | Implemented / test |
| P2 | Security tools | PCAP/network/security utility workflows | Implemented / test |
| P2 | Threat intelligence | Threat/CVE/malware information views | Implemented / refine |
| P2 | AI assistant | Cybersecurity chatbot with offline fallback | Implemented / refine |
| P2 | Responsive UI | Desktop/tablet/mobile compatibility | Planned / refine |
| P3 | Final polish | UX, consistency, error handling and demo readiness | Planned |
| P3 | Documentation | README, architecture, deployment and demo docs | Planned |

# 6. Sprint Plan and Timeline

| Sprint | Dates | Focus | Outcome |
| --- | --- | --- | --- |
| Sprint 1 | 22 Jun – 28 Jun | Onboarding, requirements, architecture, backlog | Initial project understanding |
| Sprint 2 | 29 Jun – 5 Jul | Flask, database, authentication, local workflow | Core application flow |
| Sprint 3 | 6 Jul – 12 Jul | AWS EC2, Ubuntu, Python environment, Git integration | EC2 environment established |
| Sprint 4 | 13 Jul – 19 Jul | Gunicorn, Nginx, systemd, endpoint validation | Production-style deployment |
| Sprint 5 | 20 Jul – 26 Jul | Integration, Git workflow, stabilization | Integrated baseline |
| Sprint 6 | 27 Jul – 2 Aug | Threat detection, analytics, reports, security tools | Major features reviewed |
| Sprint 7 | 3 Aug – 9 Aug | UI/mobile planning, chatbot fallback, Local showcase authentication, portability | Direction |
| Sprint 8 | 10 Aug – 16 Aug | Backup, ML artifacts, deployment config, Windows setup | Portable showcase verified |
| Sprint 9 | 17 Aug – 20 Aug | Final QA, responsive polish, docs, presentation/demo | Release candidate |

# 7. AWS / Deployment Workstream

• Provisioned and configured an Ubuntu EC2 environment for the Flask application.

• Set up a Python virtual environment and installed application dependencies.

• Integrated the GitHub repository with the EC2 deployment workflow.

• Configured Gunicorn to serve the Flask application on 127.0.0.1:8000.

• Configured Nginx as a reverse proxy.

• Created a systemd service for persistent application execution.

• Validated the application using curl checks through Gunicorn and Nginx.

• Backed up Nginx configuration, systemd configuration, Python/dependency information, database, uploads, and ML model artifacts.

• Created a portable showcase archive excluding the large virtual environment and unnecessary cache files.

• Transferred the final archive to Windows and verified its SHA-256 checksum against the EC2 copy.

• Recreated the application locally using Python 3.12 and validated startup.

# 8. Technical Stack

| Area | Technology / Tools |
| --- | --- |
| Frontend | HTML, CSS, JavaScript, responsive dashboard UI, charts/visualizations |
| Backend | Python, Flask, Flask-Login |
| Database | SQLite |
| Machine Learning | XGBoost, scikit-learn, custom feature extraction/preprocessing |
| Cybersecurity | File/PCAP analysis, threat classification, security utilities, threat intelligence |
| AI Assistance | Google Gemini integration with an offline cybersecurity knowledge fallback |
| Deployment | AWS EC2, Ubuntu, Gunicorn, Nginx, systemd |
| Version Control | Git, GitHub |
| Local Showcase | Windows, Python 3.12 virtual environment |

# 9. Testing and Validation

• Python syntax validation using py_compile.

• Application startup validation on Windows.

• Database creation and connectivity validation.

• User registration and password-hash verification.

• Login/logout and protected-route validation.

• ML model and encoder loading validation.

• Gunicorn endpoint validation using curl.

• Nginx reverse-proxy validation using curl.

• Archive-content validation to ensure the showcase package excludes venv/cache files.

• SHA-256 checksum verification of the final archive after transfer from EC2 to Windows.

• Final responsive testing across desktop, tablet and mobile screen sizes.

# 10. Key Challenges and Solutions

• EC2 deployment and production serving: Used Gunicorn behind Nginx and systemd.

• Teammate changes and Git integration: Used separate branches/remotes and backup branches to reduce risk.

• AWS dependency for demonstration: Created a portable local Windows showcase archive.

• Large virtual environment: Excluded venv and cache files from the final showcase archive and retained dependency/version documentation.

• Gemini API dependency during local startup: Made Gemini initialization optional and retained an offline cybersecurity fallback.

• Authentication testing: Inspected SQLite records and password hashes and validated login using Werkzeug password verification.

• Deployment recovery risk: Backed up application, database, ML artifacts, Nginx configuration and systemd service configuration.

# 11. Definition of Done for Final Demo

• Application starts successfully from the local showcase copy.

• User can register, log in, access protected pages, and log out.

• Threat detection workflow can be demonstrated with a sample input.

• Dashboard visualizations display meaningful threat/security information.

• History and reporting workflows are demonstrable.

• Security tools/threat intelligence pages are functional or clearly demonstrated.

• AI assistant has a graceful offline fallback when no API key is available.

• UI is responsive on desktop and mobile-sized screens.

• README contains setup and demonstration instructions.

• GitHub repository contains the final documented project structure.

• AWS deployment architecture and contribution can be explained during presentation.

• Final demo can be completed without depending on a fragile live EC2 environment.

# 12. Final Presentation / Demo Flow – 03 September 2026

1. Problem statement and cybersecurity motivation.

2. Project objectives and Agile development approach.

3. High-level system architecture.

4. Login/authentication and role-based access.

5. Main dashboard and security metrics.

6. Threat/file scanning and ML prediction workflow.

7. Analytics and historical scan information.

8. Threat intelligence/security tools.

9. Reports/export functionality.

10. AI cybersecurity assistant and offline fallback.

11. Responsive/mobile UI demonstration.

12. AWS deployment architecture: EC2 Nginx Gunicorn Flask SQLite/ML components. → → → →

13. Testing, backup/recovery and local showcase approach.

14. Key learnings, challenges and future improvements.

# 13. Expected Learning Outcomes

• Practical experience with Agile planning and iterative delivery.

• Hands-on experience deploying a Python web application on AWS.

• Understanding of reverse proxying, application servers and Linux service management.

• Experience with Git/GitHub collaboration and safe deployment practices.

• Exposure to machine-learning-based cybersecurity workflows.

• Experience with data visualization and dashboard-oriented UX.

• Experience creating reproducible local development/demo environments.

• Improved debugging, testing, documentation and presentation skills.

# 14. Future Enhancements

• Containerize the application for reproducible deployment.

• Move from SQLite to a managed database for larger-scale deployment.

• Add CI/CD for automated testing and deployment.

• Add centralized logging and monitoring.

• Introduce stronger role-based permissions and security hardening.

• Expand threat-intelligence integrations and real-time feeds.

• Improve model evaluation with additional datasets and explainability.

• Add richer mobile-first visualizations and accessibility improvements.

# 15. GitHub Documentation Checklist

• README.md – project overview, features, architecture and setup.

• AGILE_INTERNSHIP_DOCUMENT.md – this Agile internship document.

• docs/architecture.md – deployment/application architecture.

• docs/deployment.md – local and AWS deployment instructions.

• docs/demo.md – final presentation/demo flow.

• requirements.txt – Python dependencies.

• Do not commit secrets, API keys, PEM files, or private credentials.

• Keep large archives/releases outside normal source files unless Git LFS or GitHub Releases are intentionally used.

Prepared for internship project documentation and final presentation/demo.